# Implementation Blueprint

Code Agent — Days 2–10 Build Plan

This is the single source of truth for the remaining 9 build days. Each day is self-contained: if you start a fresh AI conversation on any given day, paste that day's section plus the PRD, and the assistant should be able to continue building without re-planning the architecture.

Budget assumption: 4–6 hours/day. Tech stack (MERN + LLM provider) is finalized on Day 2 and then referenced by name for the rest of the plan — use whatever you actually pick; this blueprint uses the placeholder [LLM_API] and [DEPLOY_TARGET] until then.

# Roadmap at a Glance

| Day | Focus | Key Deliverables |
| --- | --- | --- |
| 2 | Architecture, Tech Stack & Setup | Finalize stack, LLM provider, repo scaffolding, project name, environment setup |
| 3 | Repository Ingestion | GitHub URL fetch/clone, ZIP upload, file tree extraction, validation |
| 4 | Codebase Analysis Engine | Framework detection, import parsing, dependency graph, architecture summary |
| 5 | Task Input & Plan Generation | Task input UI, LLM prompt pipeline for implementation plans, plan display |
| 6 | Approval Gate & Code Generation | Approval UX, LLM code-generation pipeline, diff computation |
| 7 | Diff Viewer & AI Self-Review | Side-by-side diff viewer UI, self-review/validation pipeline, confidence scoring |
| 8 | Export & Documentation Generation | Patch file export, copy-code, commit message/PR/README generation |
| 9 | End-to-End Testing & Polish | Full flow QA across multiple repos, UI polish, error handling, edge cases |
| 10 | Deployment & Demo Prep | Production deployment, final smoke tests, pitch deck rehearsal, screenshots/recording |

# Day 2: Architecture, Tech Stack & Setup

Today has no coding of features yet — it's about locking every remaining open decision (stack, LLM provider, project name, repo structure) so Days 3–10 can move fast without re-deciding anything.

🎯 Objective

Finalize the technical architecture and stand up a working, deployable skeleton (empty but running frontend + backend) connected to the chosen LLM API.

📖 What You'll Learn

- How to structure a MERN app for an AI-agent workflow (clear separation between analysis, planning, generation, validation, and docs modules).

- How to securely call an LLM API from a backend (never from the client).

- How to set up a project for continuous, incremental feature delivery.

🛠 Features to Build

- Decide and document: project name, LLM provider (e.g. Claude API via Anthropic SDK), hosting/deploy targets for frontend and backend.

- Scaffolded MERN project: React (Vite) frontend, Node/Express backend, MongoDB only if session persistence is later needed (likely NOT needed given no-persistence v1.0 — confirm today whether you need a DB at all, or if in-memory session state is sufficient).

- Working '/health' backend endpoint and a placeholder frontend page, both deployed to a temporary URL to prove the pipeline end-to-end this early.

📝 Step-by-Step Implementation Plan

1. Finalize decisions

- Pick the project name (update PRD/blueprint references as needed — keep a NAMING.md note).

- Pick the LLM provider/model (e.g. Claude Sonnet via Anthropic API) and confirm you have API access.

- Decide hosting: e.g. frontend on a static host, backend on a Node-friendly host. No paid tools unless you explicitly want them.

- Decide: do you need a database at all for v1.0? Given the no-persistence requirement, likely NOT — use in-memory/server-side session objects keyed by a session ID instead of MongoDB, to save real setup time. Confirm this call explicitly today.

2. Scaffold the repository

- Create a monorepo with /client (React + Vite) and /server (Node + Express) folders.

- Initialize git, add a root README.md with project name and one-line description.

- Add .gitignore covering node_modules, .env, build artifacts, and any temp clone/upload directories.

3. Backend skeleton

- Express app with CORS configured for the frontend origin.

- Environment variable loading (dotenv) for the LLM API key — never hardcode it, never expose it to the client.

- A GET /api/health route returning { status: 'ok' }.

- A minimal LLM client wrapper module (server/src/services/llmClient.js) that sends a test prompt and returns the response, to prove connectivity.

4. Frontend skeleton

- React app with routing/layout shell: a single-page app with a step indicator (steps 1-9 from the PRD) even if most steps are placeholders today.

- A basic API client module (client/src/api/index.js) pointing at the backend base URL via an environment variable.

- One working screen that calls /api/health and displays the result, to prove frontend-backend connectivity.

5. Deploy the skeleton early

- Deploy backend and frontend to your chosen (free) hosting targets now — not on Day 10 — so you catch deployment/config issues while the app is still simple.

- Confirm the deployed frontend can successfully call the deployed backend's /api/health endpoint.

📂 Files & Folders to Create/Modify

- /README.md — project name, description, setup instructions

- /client/ — React (Vite) app

- /server/ — Node/Express app

- /server/src/services/llmClient.js — LLM API wrapper

- /server/src/routes/health.js

- /server/.env (gitignored) — LLM API key, port, CORS origin

- /NAMING.md — chosen project name and short rationale

🔗 APIs, Libraries & Tools to Integrate

- Chosen LLM API (e.g. Anthropic Claude API) — server-side only

- dotenv for environment variables

- cors for Express

- Hosting/deploy target for frontend (e.g. static hosting) and backend (e.g. Node hosting) — pick free-tier options

🧪 Testing Tasks

- Verify /api/health responds correctly locally and on the deployed URL.

- Verify the LLM client wrapper successfully returns a response to a test prompt (log it, don't build UI for it yet).

- Verify frontend can call backend across environments (local → local, deployed → deployed) without CORS errors.

🐞 Common Issues & Debugging Tips

- CORS errors: double-check the exact deployed frontend origin is in the backend's CORS allow-list (no trailing slash mismatches).

- Env vars not loading on the host: most platforms need you to set env vars in their dashboard, not just in a local .env file.

- LLM API key errors: confirm the key has the right permissions/model access before assuming your code is broken.

✅ End-of-Day Checklist

- Project name, LLM provider, and hosting targets are decided and written down.

- Monorepo scaffolded with /client and /server.

- Backend /api/health works locally and deployed.

- Frontend can call backend successfully, locally and deployed.

- LLM client wrapper proven to work with a simple test call.

- Everything committed to git with a clear initial commit.

📸 Expected Project State & Screenshots to Capture

- Terminal showing successful local dev servers running (client + server).

- Browser screenshot of the deployed frontend showing a successful /api/health response.

- Screenshot/log of a successful test LLM API call.

➡️ Handoff Notes for Next Day

- Record the final tech stack, LLM provider/model name, and both deployed URLs at the top of README.md — Day 3 assumes these are fixed.

- Day 3 will build directly on server/src/services/llmClient.js and the existing route/folder structure — do not restructure it without reason.

- If DB was skipped in favor of in-memory session state, note the session strategy (e.g. session ID in a cookie/header, server-side in-memory map) clearly — Day 3 needs it for repo ingestion.

# Day 3: Repository Ingestion (GitHub URL & ZIP Upload)

Builds directly on the Day 2 skeleton. By end of today, a user can submit a public GitHub URL or ZIP and see the raw file tree back in the UI — no AI involved yet.

🎯 Objective

Implement Step 1 of the PRD's user journey: accept a public GitHub repo URL or ZIP upload, fetch/extract it server-side, and return a validated file tree to the frontend.

📖 What You'll Learn

- How to clone/fetch a public GitHub repo server-side (via git clone or the GitHub REST API).

- How to safely handle uploaded ZIP files (extraction, path traversal protection, size limits).

- How to model a project's file tree for later AI analysis.

🛠 Features to Build

- Repo URL input form with validation (must be a public GitHub URL).

- ZIP file upload as an alternative input, with drag-and-drop if time allows.

- Backend fetch/clone pipeline that produces a working local copy of the project tied to a session ID.

- File tree extraction, filtered to relevant files (exclude node_modules, build output, binaries, lockfiles content, etc.).

- Basic size/file-count limit enforcement with a friendly error if exceeded.

📝 Step-by-Step Implementation Plan

1. Session strategy

- Generate a session ID server-side on first request (e.g. UUID), return it to the frontend, and use it as the key for that session's cloned/extracted files on disk (temp directory) and any in-memory metadata.

- Set up a scheduled/best-effort cleanup of temp session directories (e.g. delete after N hours or on server restart) to avoid disk bloat — simple is fine for v1.0.

2. GitHub URL ingestion

- POST /api/repo/from-url { url } — validate it's a well-formed public GitHub URL.

- Use `git clone --depth 1 <url> <tempDir>` (shallow clone, no history) server-side, or the GitHub API's tarball/zipball endpoint if you prefer avoiding a git binary dependency.

- Handle errors: repo not found, private repo (no access), invalid URL, network failure — return clear error messages the frontend can display.

3. ZIP ingestion

- POST /api/repo/from-zip (multipart upload) — accept a ZIP, extract to the session's temp directory.

- Sanitize extraction: reject/strip any paths attempting to escape the target directory (zip-slip protection).

- Enforce a max ZIP size and max extracted file count.

4. File tree building

- Walk the extracted/cloned directory, excluding node_modules, .git, dist/build folders, images/binaries, and lockfiles.

- Build a nested JSON tree structure (folders + files) to return to the frontend.

- Cap total files/characters read into memory to protect later LLM context limits — note this limit now so Day 4 can rely on it.

5. Frontend UI for Step 1

- Toggle between 'GitHub URL' and 'Upload ZIP' input modes.

- Loading state while cloning/extracting (this can take a few seconds).

- On success, render the file tree in a simple collapsible tree view component and store the session ID in frontend state for later steps.

- Clear, friendly error states for invalid URL, private repo, oversized repo, etc.

📂 Files & Folders to Create/Modify

- /server/src/routes/repo.js — from-url and from-zip endpoints

- /server/src/services/repoFetcher.js — clone/extract logic

- /server/src/services/fileTree.js — tree-building + filtering logic

- /server/src/middleware/session.js — session ID generation/lookup

- /server/tmp/ (gitignored) — per-session cloned/extracted repos

- /client/src/components/RepoInput.jsx

- /client/src/components/FileTreeView.jsx

- /client/src/state/sessionStore.js (or context) — holds session ID + file tree

🔗 APIs, Libraries & Tools to Integrate

- simple-git (npm) or native git clone via child_process, OR GitHub REST API tarball endpoint

- multer (npm) for handling ZIP uploads

- adm-zip or unzipper (npm) for ZIP extraction

- uuid (npm) for session IDs

🧪 Testing Tasks

- Test with a small public repo (works end to end).

- Test with an invalid URL (clear error, no crash).

- Test with a private repo URL (clear 'not accessible' error, not a generic 500).

- Test ZIP upload with a normal project ZIP.

- Test ZIP upload with a maliciously crafted path (zip-slip) if you can construct one — confirm it's rejected.

- Test an oversized repo/ZIP hits the limit gracefully.

🐞 Common Issues & Debugging Tips

- git clone failing on the host: some hosts restrict shell/child_process access — have the GitHub tarball API as a fallback if so.

- Uploaded file not appearing correctly: confirm multer's storage config (memory vs disk) matches how your extraction code expects to receive it.

- File tree too large for later steps: tune your exclusion list and size caps now rather than in Day 4 under time pressure.

✅ End-of-Day Checklist

- User can submit a public GitHub URL and see a real file tree returned.

- User can upload a ZIP and see a real file tree returned.

- Invalid/private/oversized inputs show friendly errors, not crashes.

- Session ID correctly ties a user's session to their extracted files on the backend.

- Exclusion filtering (node_modules, .git, build output) confirmed working.

📸 Expected Project State & Screenshots to Capture

- UI showing the GitHub URL input and resulting file tree.

- UI showing the ZIP upload flow and resulting file tree.

- UI showing a friendly error state (e.g. invalid URL).

➡️ Handoff Notes for Next Day

- Day 4 will read files directly from the session's temp directory on disk using the file tree from today — confirm the directory path convention (e.g. server/tmp/<sessionId>/) is documented.

- Note the current file/size exclusion rules in README.md's 'Analysis Constraints' section — Day 4 builds directly on top of these.

- If you deferred anything (e.g. drag-and-drop ZIP, progress bar for large repos), note it as a nice-to-have for Day 9 polish.

# Day 4: Codebase Analysis Engine

Builds on Day 3's file tree and session storage. Today produces the architecture summary and dependency graph that later steps (planning, generation) will feed to the LLM as context.

🎯 Objective

Implement Step 2 of the PRD's user journey: lightweight semantic analysis producing framework detection, a file-level dependency graph, and an LLM-generated architecture summary.

📖 What You'll Learn

- How to detect frameworks/libraries from package.json and code patterns without deep static analysis.

- How to parse import/require statements to build a lightweight dependency graph.

- How to structure codebase context effectively for an LLM prompt (summarization over raw dumping).

🛠 Features to Build

- Framework/library detection (React, Express, Next.js, etc.) from package.json and file patterns.

- File-level dependency graph: which files import/require which other files.

- Identification of 'key files' (entry points, main config, routers, main components).

- LLM-generated architecture summary in plain English, using the extracted structural data as context (not raw file dumps).

- Frontend screen displaying the analysis results clearly (framework badges, key files, summary, simple dependency visualization).

📝 Step-by-Step Implementation Plan

1. Framework & dependency detection

- Parse package.json (dependencies/devDependencies) to list installed libraries.

- Apply simple heuristics to flag frameworks in use (e.g. presence of 'react' + 'react-dom' → React app; 'express' → Express backend; 'next' → Next.js).

- Identify likely entry points (e.g. index.js, main.jsx, server.js, app.js) using common naming conventions and package.json's 'main'/'scripts'.

2. Import/require parsing

- For each JS/TS/JSX/TSX file (within your size/count limits from Day 3), extract import/require statements using a lightweight parser (regex-based is acceptable for v1.0 given the 'lightweight semantic analysis' scope — or use a fast AST parser like @babel/parser if time allows for more accuracy).

- Resolve relative imports to actual file paths to build edges in a dependency graph: { file: [importedFile1, importedFile2, ...] }.

- Store this graph structure in the session's server-side state alongside the file tree.

3. Architecture summary generation

- Build a compact, structured context object: framework list, key files, dependency graph summary (not every edge — aggregate stats plus key relationships), folder structure overview.

- Send this structured context (not raw file contents) to the LLM with a prompt asking for a concise architecture summary: purpose, structure, tech stack, notable patterns.

- Cache the result in the session so it isn't regenerated unnecessarily.

4. Frontend analysis screen

- Display detected frameworks as badges/tags.

- Display the LLM-generated architecture summary as readable prose.

- Display key files in a highlighted list.

- Optional (if time allows): a simple visual of the dependency graph (even a basic list of 'File X imports: Y, Z' is enough for v1.0 — don't over-invest in a fancy graph visualization).

📂 Files & Folders to Create/Modify

- /server/src/services/frameworkDetector.js

- /server/src/services/dependencyGraph.js

- /server/src/services/architectureSummary.js — LLM prompt + call

- /server/src/routes/analysis.js — POST /api/analyze/:sessionId

- /client/src/components/AnalysisSummary.jsx

- /client/src/components/DependencyOverview.jsx

🔗 APIs, Libraries & Tools to Integrate

- @babel/parser or a regex-based import extractor (choose based on time budget)

- [LLM_API] for architecture summary generation

🧪 Testing Tasks

- Test analysis on a small React app, a small Express API, and a full-stack MERN repo — confirm framework detection is correct for each.

- Confirm the dependency graph correctly reflects real import relationships for a known small repo.

- Confirm the architecture summary reads coherently and isn't generic boilerplate.

- Test with a repo that has an unusual structure (e.g. monorepo) — confirm graceful degradation, not a crash.

🐞 Common Issues & Debugging Tips

- Import resolution failing for aliased imports (e.g. '@/components/X'): document this as a known limitation rather than trying to fully solve path aliasing today.

- LLM summary too generic: tighten the prompt with the actual structured data (framework list, key file names) rather than vague instructions.

- Analysis taking too long on medium repos: confirm your Day 3 file/size limits are actually being enforced.

✅ End-of-Day Checklist

- Framework detection works correctly on 2-3 different real repos.

- Dependency graph correctly built and stored in session state.

- Architecture summary is coherent and specific to the analyzed repo, not generic.

- Analysis results screen displays clearly in the UI.

📸 Expected Project State & Screenshots to Capture

- Analysis screen showing framework badges, key files, and architecture summary for a real test repo.

- (Optional) dependency overview view.

➡️ Handoff Notes for Next Day

- The structured analysis context object (frameworks, key files, dependency graph, summary) is now the primary input Day 5's plan-generation prompt will use — document its exact shape in a short comment at the top of architectureSummary.js.

- Note any repos that broke analysis today so Day 5–6 testing can avoid or specifically retest them.

# Day 5: Task Input & Plan Generation

Builds on Day 4's analysis context. Today implements Steps 3-4 of the PRD's user journey: task input and AI-generated implementation plan.

🎯 Objective

Let the user describe a task in plain English and have the agent produce a structured, trustworthy implementation plan (affected files, changes, risks, complexity, execution order).

📖 What You'll Learn

- How to design a structured-output LLM prompt (asking for JSON) so the plan can be reliably rendered in the UI.

- How to combine multiple context sources (architecture summary, file tree, dependency graph, relevant file contents) into one effective prompt without exceeding context limits.

- How to handle imperfect/ambiguous natural language task input gracefully.

🛠 Features to Build

- Task input UI with a text area and a few example task prompts for inspiration.

- Backend plan-generation pipeline: select relevant files (using the dependency graph + task keywords), assemble context, call the LLM for a structured plan.

- Structured plan output: affected files list, per-file change description, risks, complexity estimate (Low/Medium/High), suggested execution order.

- Plan displayed in a clear, structured UI (not a wall of text).

- Ability to edit the task description and regenerate the plan before approving.

📝 Step-by-Step Implementation Plan

1. Task input UI

- Text area for the task description, with 2-3 clickable example prompts (e.g. 'Add dark mode', 'Add input validation to the signup form').

- Submit button that sends the task + session ID to the backend.

2. Relevant file selection

- Use simple heuristics to narrow down which files are likely relevant to the task: keyword matching against file/folder names, plus the dependency graph's key files, rather than sending the entire repo to the LLM.

- Cap the number/size of file contents included in the prompt context to stay within LLM context limits — prioritize key files and files most likely relevant.

3. Plan-generation prompt

- Design a prompt that includes: architecture summary, relevant file list with short excerpts, the user's task description, and explicit instructions to return structured JSON with fields: affectedFiles (array of {path, reason, changeDescription}), risks (array of strings), complexity ('Low'|'Medium'|'High'), executionOrder (ordered array of file paths).

- Parse and validate the JSON response server-side; handle malformed responses with a retry or clear error.

4. Plan display UI

- Render the plan as: a list of affected files (each with its reason/description), a risks section, a complexity badge, and the suggested order of operations.

- Add 'Refine task & regenerate' and 'Approve plan' actions (approval itself becomes fully functional on Day 6, but the button and state should exist now).

📂 Files & Folders to Create/Modify

- /server/src/services/relevantFileSelector.js

- /server/src/services/planGenerator.js — LLM prompt + JSON parsing/validation

- /server/src/routes/plan.js — POST /api/plan/:sessionId

- /client/src/components/TaskInput.jsx

- /client/src/components/PlanView.jsx

🔗 APIs, Libraries & Tools to Integrate

- [LLM_API] with structured/JSON output instructions

🧪 Testing Tasks

- Test with a clear, well-scoped task (e.g. 'add a loading spinner to the login button') — confirm the plan is specific and sensible.

- Test with a vague task (e.g. 'improve the app') — confirm the agent still returns something structured and reasonably useful, not a crash.

- Test JSON parsing resilience: intentionally inspect a few raw LLM responses to confirm your parsing handles minor formatting variance.

- Test on repos of different frameworks (React-only vs full MERN) to confirm relevant file selection is reasonably accurate in each.

🐞 Common Issues & Debugging Tips

- LLM not returning valid JSON: add explicit 'respond with ONLY valid JSON, no prose or markdown fences' instructions, and strip code fences defensively before parsing.

- Plan referencing files that don't exist in the repo: cross-validate affectedFiles paths against the real file tree and filter/flag mismatches.

- Context too large / API errors: trim relevant file excerpts further, or summarize long files instead of including them in full.

✅ End-of-Day Checklist

- User can enter a task and receive a structured plan reliably (test at least 5 different tasks across 2+ repos).

- Plan UI clearly shows affected files, risks, complexity, and execution order.

- Malformed LLM output is handled gracefully, not with a raw crash/error page.

- Refine & regenerate flow works.

📸 Expected Project State & Screenshots to Capture

- Task input screen with example prompts.

- Generated plan screen for at least one real example task.

➡️ Handoff Notes for Next Day

- Day 6 will trigger code generation immediately after the user clicks 'Approve Plan' using this exact plan JSON structure as input — keep the field names stable or update this document.

- Note the current relevant-file-selection heuristic's known weak spots (e.g. it may miss deeply nested files) so Day 6–7 testing accounts for it.

# Day 6: Approval Gate & Code Generation

Builds on Day 5's plan output. Today implements Steps 5-6 of the PRD's user journey: the mandatory approval gate and the actual code-generation pipeline that produces diffs.

🎯 Objective

Make the approval gate fully functional and implement the LLM-driven code generation pipeline that produces before/after content for each affected file.

📖 What You'll Learn

- How to design a hard approval gate in a multi-step UI flow (no way to skip ahead).

- How to prompt an LLM to generate full-file or targeted-patch code changes reliably.

- How to compute a diff between original and generated file content server-side.

🛠 Features to Build

- Functional 'Approve Plan' gate: code generation cannot start until the user explicitly approves.

- Code-generation pipeline: for each affected file in the approved plan, generate updated file content (or new file content, for new files) using the LLM, informed by the plan's per-file change description and the original file content.

- Diff computation between original and generated content for each file.

- Per-file explanation of what changed and why, generated alongside the code.

📝 Step-by-Step Implementation Plan

1. Approval gate logic

- Store plan approval state in the session (e.g. session.planApproved = true after the user clicks Approve).

- Guard the code-generation endpoint: reject requests if the session's plan hasn't been approved.

- Frontend: disable/hide the 'proceed to diff view' UI until approval is confirmed by the backend.

2. Code generation pipeline

- For each file in the plan's executionOrder: fetch original content (if the file exists) from the session's cloned/extracted directory.

- Build a per-file prompt including: the overall task, this file's specific planned change description, the original file content, and relevant surrounding context (e.g. related imported files if short enough).

- Instruct the LLM to return the full updated file content (simplest and most reliable for v1.0, versus asking for a raw patch format) plus a short explanation of the change.

- For new files, generate content from scratch based on the plan's description and surrounding code conventions.

3. Diff computation

- Use a diffing library server-side to compute a structured diff (added/removed/unchanged lines) between original and generated content for each file.

- Store per-file: original content, new content, structured diff, and the explanation text.

4. Progress UI

- Since generating multiple files can take a while, show a per-file progress indicator (e.g. 'Generating auth.js... done', 'Generating login.jsx... in progress').

- Handle partial failures gracefully: if one file's generation fails, show that clearly rather than failing the entire batch silently.

📂 Files & Folders to Create/Modify

- /server/src/services/codeGenerator.js — per-file LLM generation

- /server/src/services/diffEngine.js — diff computation

- /server/src/routes/generate.js — POST /api/generate/:sessionId (requires approval)

- /client/src/components/ApprovalGate.jsx

- /client/src/components/GenerationProgress.jsx

🔗 APIs, Libraries & Tools to Integrate

- [LLM_API] for per-file code generation

- diff or jsdiff (npm) for computing structured diffs

🧪 Testing Tasks

- Test the approval gate: confirm the generate endpoint truly rejects unapproved sessions (not just hidden in the UI).

- Test code generation on a simple, well-scoped task and confirm generated code is syntactically plausible JS/TS.

- Test on a plan involving 3+ files and confirm all are generated with reasonable consistency.

- Test a new-file scenario (plan includes a file that doesn't exist yet).

- Test partial failure handling (e.g. simulate one file's generation throwing an error).

🐞 Common Issues & Debugging Tips

- Generated code breaking syntax/formatting conventions of the original file: include a short snippet of the file's existing style/conventions in the prompt.

- Generation timing out on many files: consider generating files sequentially with progress updates rather than one giant parallel batch, to keep the UX responsive and debuggable.

- Diff output looking noisy (e.g. whole file marked changed due to whitespace): normalize line endings/trailing whitespace before diffing.

✅ End-of-Day Checklist

- Approval gate is enforced server-side, not just in the UI.

- Code generation successfully produces updated content + diff + explanation for every file in a test plan.

- Progress indicators work during multi-file generation.

- Partial failures are handled without crashing the whole session.

📸 Expected Project State & Screenshots to Capture

- Approval gate screen (pre-approval state).

- Generation progress UI mid-run.

- Raw generated diff data for at least one file (even before the polished viewer exists — that's Day 7).

➡️ Handoff Notes for Next Day

- The per-file diff/explanation data structure produced today is exactly what Day 7's diff viewer UI will render — document its shape (path, originalContent, newContent, diff, explanation) clearly.

- Note generation reliability issues (if any) so Day 7's self-review step and Day 9's QA specifically retest them.

# Day 7: Diff Viewer & AI Self-Review

Builds on Day 6's generated diffs. Today implements Step 6's polished UI and Step 7 of the PRD's user journey: the side-by-side diff viewer and the AI self-review/validation pipeline.

🎯 Objective

Build a polished, professional side-by-side diff viewer and implement the LLM-driven self-review that flags risks, assigns confidence, and suggests tests — all without executing any code.

📖 What You'll Learn

- How to build or integrate a syntax-highlighted, side-by-side diff viewer component.

- How to prompt an LLM to critically review its own generated output (self-review pattern).

- How to communicate AI confidence/uncertainty clearly in a UI without undermining user trust.

🛠 Features to Build

- Side-by-side (or toggleable side-by-side/unified) diff viewer per file, with syntax highlighting and added/removed line styling.

- Per-file plain-English explanation shown alongside its diff.

- AI self-review pass: bugs/edge cases, style/security concerns, compatibility risks, per change or for the change set as a whole.

- Confidence level (High/Medium/Low) displayed prominently.

- Suggested unit tests (as code/text) and suggested manual verification steps, clearly labeled as not executed.

📝 Step-by-Step Implementation Plan

1. Diff viewer component

- Integrate a diff-viewing library (e.g. react-diff-viewer-continued or similar) or build a simple custom side-by-side renderer from the structured diff data computed on Day 6.

- Add syntax highlighting appropriate to JS/TS/JSX/TSX.

- Add a file selector/tabs so the user can move between multiple changed files.

- Display each file's explanation text near its diff.

2. Self-review pipeline

- Build a prompt that gives the LLM the full set of generated diffs (or summarizes them if too large) and the original task, and asks it to critically review its own work: potential bugs, edge cases, style/security issues, and compatibility concerns.

- Ask explicitly for a confidence rating (High/Medium/Low) with a short justification.

- Ask for suggested unit tests (as code, in the project's apparent testing convention/style if detectable) and a short list of manual verification steps for the human to perform.

- Parse this into a structured response similar to the plan-generation approach on Day 5 (structured JSON output).

3. Self-review UI

- Dedicated 'Review' panel/tab: confidence badge, risks list, suggested tests (code block), manual verification checklist.

- Make clear in the UI copy that suggested tests/checks are AI-generated suggestions, not executed or verified automatically — sets correct user expectations.

📂 Files & Folders to Create/Modify

- /server/src/services/selfReview.js — LLM self-review prompt + parsing

- /server/src/routes/review.js — POST /api/review/:sessionId

- /client/src/components/DiffViewer.jsx

- /client/src/components/ReviewPanel.jsx

🔗 APIs, Libraries & Tools to Integrate

- react-diff-viewer-continued (or equivalent) npm package, or a custom diff renderer built on Day 6's structured diff data

- A syntax highlighter (e.g. prismjs or highlight.js) if not bundled with the diff viewer

- [LLM_API] for self-review generation

🧪 Testing Tasks

- Visually confirm the diff viewer renders correctly for additions, deletions, and modifications across multiple files.

- Confirm the self-review output is specific to the actual generated diff, not generic boilerplate text.

- Confirm confidence levels vary sensibly (e.g. a risky change gets Medium/Low, a trivial change gets High) across a couple of different test tasks.

- Confirm suggested tests are syntactically plausible code in the right testing style/framework if one is detectable in the repo.

🐞 Common Issues & Debugging Tips

- Diff viewer misrendering large files: consider truncating/collapsing very long unchanged sections for readability.

- Self-review too generic: feed it the actual diff content (not just file names) and the original task description explicitly.

- Confidence always defaulting to the same value: tighten the prompt with clear criteria for each level (e.g. High = small, isolated, low-risk change; Low = touches core logic or many files).

✅ End-of-Day Checklist

- Diff viewer looks polished and is easy to read across at least 3 different real generated diffs.

- Self-review output is specific, well-formatted, and appears reliably for every generation.

- Confidence badge and suggested tests/checks display clearly in the UI.

- UI copy makes clear this is AI-suggested review, not executed validation.

📸 Expected Project State & Screenshots to Capture

- Full diff viewer screen with a real multi-file example.

- Review panel showing confidence badge, risks, and suggested tests for the same example.

➡️ Handoff Notes for Next Day

- The diff viewer and review panel are now feature-complete for the 'core AI loop' (analyze → plan → approve → generate → review). Day 8 adds export and documentation generation on top of this same session data — no changes to the generation/review data structures should be needed.

- Note any visual polish items you deferred (e.g. collapsing large unchanged diff regions) for Day 9.

# Day 8: Export & Documentation Generation

Builds on Day 6-7's generated diffs and review data. Today implements Steps 8-9 of the PRD's user journey — the final pieces of the core workflow.

🎯 Objective

Let the user export their changes as a .patch file or copy code directly, and have the agent auto-generate a commit message, PR description, implementation summary, and doc update suggestions.

📖 What You'll Learn

- How to generate a valid, standard Git patch file format from structured diff data.

- How to prompt an LLM effectively for structured technical writing (commit messages, PR descriptions) that follows real-world conventions.

🛠 Features to Build

- 'Download .patch' action producing a valid unified diff / git-apply-compatible patch file covering all changed files.

- 'Copy code' action per file in the diff viewer.

- LLM-generated commit message (conventional commit style).

- LLM-generated PR description (summary, list of changes, testing notes).

- LLM-generated implementation summary (what was done and why, in plain English).

- LLM-generated suggested README/documentation updates where relevant to the task.

📝 Step-by-Step Implementation Plan

1. Patch file generation

- Convert the session's structured per-file diffs into a standard unified diff format (most diff libraries can output this directly, or construct it manually per file using the '--- a/path' / '+++ b/path' / '@@ ... @@' conventions).

- Concatenate all per-file patches into a single .patch file for download.

- Add a backend endpoint that streams/returns this file with appropriate headers for download.

- Sanity-check: the generated patch should be structurally valid enough to apply with `git apply` on the original repo — test this manually against your test repos.

2. Copy-code action

- Add a 'Copy' button per file in the diff viewer that copies the full new file content to the clipboard.

3. Documentation generation pipeline

- Build a prompt using the task description, plan, and diffs/explanations to generate: a conventional commit message, a PR description (summary/changes/testing notes sections), and a plain-English implementation summary.

- Separately (or in the same call, structured), ask the LLM to suggest specific README/doc updates if the task warrants them (e.g. new feature, new setup step) — it's fine for this to say 'no documentation changes needed' when appropriate.

- Parse into a structured response and render each artifact in its own clearly labeled section with its own 'Copy' button.

4. Documentation/export UI

- Final 'Export & Docs' screen bringing together: patch download button, per-file copy buttons (recap), commit message, PR description, implementation summary, and doc update suggestions — each individually copyable.

- This is effectively the last screen of the user journey — make it feel like a satisfying, complete conclusion to the session.

📂 Files & Folders to Create/Modify

- /server/src/services/patchGenerator.js

- /server/src/services/docGenerator.js — LLM prompt + parsing for commit/PR/summary/docs

- /server/src/routes/export.js — GET /api/export/patch/:sessionId, POST /api/export/docs/:sessionId

- /client/src/components/ExportPanel.jsx

- /client/src/components/DocArtifacts.jsx

🔗 APIs, Libraries & Tools to Integrate

- [LLM_API] for documentation generation

- Same diffing library from Day 6 (for unified diff / patch formatting, if it supports this output mode)

🧪 Testing Tasks

- Generate a patch file for a real test session and confirm it applies cleanly with `git apply patchfile.patch` against a fresh clone of the same original repo.

- Confirm copy-code buttons correctly copy full, accurate file content.

- Confirm commit message follows conventional commit format and accurately reflects the change.

- Confirm PR description and implementation summary are specific to the actual task/diff, not generic.

- Test a task where no doc updates are warranted — confirm the agent says so rather than inventing irrelevant suggestions.

🐞 Common Issues & Debugging Tips

- Patch fails to apply with git apply: check line-ending consistency (CRLF vs LF) and that file paths in the patch header exactly match the repo's relative paths.

- Generated docs referencing details not actually in the diff: tighten the prompt to explicitly ground statements in the provided diff/plan content only.

✅ End-of-Day Checklist

- Patch file downloads and applies cleanly against a real test repo.

- Copy-code works correctly for every changed file.

- Commit message, PR description, implementation summary, and doc suggestions all generate reliably and read as specific, not generic.

- Export & Docs screen feels like a complete, polished conclusion to the flow.

📸 Expected Project State & Screenshots to Capture

- Export & Docs screen showing all generated artifacts for one real test session.

- Terminal screenshot showing a successful `git apply` of a downloaded patch file.

➡️ Handoff Notes for Next Day

- The full 9-step core user journey (PRD Section 5) is now functionally complete end to end. Day 9 is dedicated entirely to testing, edge cases, and UI/UX polish across the whole flow — no new core features should be needed.

- Compile a running list of every rough edge, bug, or 'good enough for now' shortcut taken across Days 3–8 — hand this list directly into Day 9 as the polish backlog.

# Day 9: End-to-End Testing & Polish

No new core features today. This is dedicated to hardening the full Day 3–8 flow, fixing bugs, and making the product feel production-quality, using the polish backlog handed off from Day 8.

🎯 Objective

Take the functionally-complete product from Day 8 and make it reliable and polished: full end-to-end testing across multiple real repos/tasks, error handling, UI/UX refinement, and bug fixes.

📖 What You'll Learn

- How to systematically test a multi-step AI workflow for reliability, not just happy-path correctness.

- How to prioritize a polish backlog under time pressure (what actually matters for a demo vs. what doesn't).

🛠 Features to Build

- No new features — focus entirely on reliability, error handling, and UI/UX quality of the existing 9-step flow.

- Confirmed demo-ready set of 2-3 test repositories + tasks that reliably work well, to use on Day 10.

📝 Step-by-Step Implementation Plan

1. Full end-to-end test passes

- Run the complete 9-step flow at least 3 times, each with a different real public JS/TS repo and a different task, from repo input through to export.

- Log every bug, rough edge, confusing UI moment, or slow step you hit during these runs.

2. Fix the polish backlog

- Work through the backlog compiled on Day 8 plus today's new findings, prioritized by: (1) anything that breaks the core flow, (2) anything that would look bad in a live demo, (3) nice-to-haves, in that order.

- Improve loading states and progress indicators for every async step (analysis, plan generation, code generation, review, doc generation) so the user always knows what's happening.

- Improve error messages across the app to be specific and friendly, not raw stack traces or generic 'Something went wrong'.

3. UI/UX pass

- Review visual consistency: spacing, typography, color usage, and the step-indicator/progress UI across all 9 steps.

- Confirm responsive behavior on at least one smaller screen width.

- Add small delight touches if time allows (e.g. subtle transitions between steps, a clear 'session complete' state at the end).

4. Select and lock demo repos

- Pick 2–3 public repositories + task pairings that you've now verified work reliably and look impressive — these become your official Day 10 demo set. Write them down.

- Do a final full run-through of each locked demo repo/task pairing back to back, timing how long each step takes, to know what to expect live.

📂 Files & Folders to Create/Modify

- No new files expected — modifications across existing /client and /server components based on the polish backlog.

- /DEMO_REPOS.md — the locked list of 2–3 demo repo URLs + task prompts, with notes on timing/behavior.

🔗 APIs, Libraries & Tools to Integrate

- None new — today is about hardening existing integrations, not adding new ones.

🧪 Testing Tasks

- 3+ full end-to-end runs across different repos/tasks, all fully completed through export.

- Explicit test of error paths: invalid URL, private repo, oversized repo, a vague/ambiguous task, a malformed LLM response (if reproducible).

- Confirm no console errors/warnings appear during a clean full run.

- Confirm the locked demo repos/tasks work reliably back to back at least twice each.

🐞 Common Issues & Debugging Tips

- If a specific repo structure reliably breaks something, decide: fix it if time allows, or explicitly exclude it from your demo set and note the limitation — don't let one edge case eat your remaining time budget.

- If LLM responses are occasionally inconsistent, add a defensive retry (one retry, not an infinite loop) on JSON parsing failures rather than trying to make prompts perfectly deterministic.

✅ End-of-Day Checklist

- 3+ full end-to-end runs completed successfully across different repos/tasks.

- Polish backlog from Day 8 addressed, prioritized by demo impact.

- Error handling is friendly and specific across the whole flow.

- Loading/progress states exist for every async step.

- 2–3 demo repos/tasks are locked, documented, and verified reliable.

📸 Expected Project State & Screenshots to Capture

- Before/after comparison of at least one meaningfully improved UI screen.

- Full clean run-through screenshots of your final locked demo repo/task, one per step (can double as pitch deck material).

➡️ Handoff Notes for Next Day

- The product is now feature-complete and polished. Day 10 is deployment hardening + demo/presentation prep only — avoid new feature work on Day 10 unless something is actually broken.

- Hand off DEMO_REPOS.md directly into Day 10's demo rehearsal step.

# Day 10: Deployment & Demo Prep

Final day. The product should already work well locally and on your Day 2 staging deployment. Today is about production hardening, a final deploy, and preparing to present.

🎯 Objective

Ship the final, production-deployed v1.0 at a stable public URL, verify it thoroughly, and prepare all materials needed to present and demo it confidently to the AB Talks cohort.

📖 What You'll Learn

- How to do a final production deployment checklist for a full-stack AI app (env vars, CORS, API keys, build steps).

- How to prepare and rehearse a live technical demo so it's resilient to real-world hiccups.

🛠 Features to Build

- No new product features — final deployment, verification, and presentation preparation only.

📝 Step-by-Step Implementation Plan

1. Final production deployment

- Do a final deploy of both frontend and backend to your chosen hosting targets (the same ones set up on Day 2, now carrying the full feature set).

- Double-check all environment variables (LLM API key, CORS origin, any config) are correctly set on the production host, not just locally.

- Confirm the production frontend correctly points at the production backend URL (not localhost).

2. Production smoke test

- Run your full 9-step flow at least twice on the live production URL using your locked demo repos from Day 9.

- Specifically test from a fresh browser session/incognito window to catch any environment- or cache-related issues.

- Confirm patch download and copy-code work correctly in production (not just locally).

3. Documentation finalization

- Finalize README.md: project name, description, live URL, screenshots, setup instructions for running locally, and a short 'how it works' section.

- Make sure the repository is clean (no committed .env, no stray debug code, no console.log spam).

4. Demo & presentation rehearsal

- Rehearse a live run-through of the product end to end using your locked demo repos, timing yourself.

- Prepare a fallback: a recorded screen capture of a full successful run, in case live demo internet/API issues occur during presentation.

- Review the Pitch Deck (delivered alongside this blueprint) and rehearse presenting it alongside the live/recorded demo.

- Prepare answers for likely questions: 'Why no execution-based validation?', 'Why no GitHub write access?', 'What would you build next?' — these map directly to the PRD's Out of Scope and Future Enhancements sections.

📂 Files & Folders to Create/Modify

- /README.md — finalized

- No new source files expected today.

🔗 APIs, Libraries & Tools to Integrate

- Final production configuration of your chosen hosting platforms for frontend and backend (from Day 2).

🧪 Testing Tasks

- Two full clean end-to-end runs on the live production URL from a fresh browser session.

- Confirm no broken links, console errors, or CORS issues in production.

- Confirm patch file download and git apply work against production-generated output.

🐞 Common Issues & Debugging Tips

- Production-only bugs are almost always environment/config related (missing env var, wrong CORS origin, wrong API base URL) — check those first before assuming a code bug.

- If a demo repo behaves differently in production than local (e.g. due to timeouts on a free hosting tier), have your recorded backup ready and don't burn presentation time debugging live.

✅ End-of-Day Checklist

- Live production URL is stable and fully functional end to end.

- README.md is complete and professional.

- Locked demo repos verified working in production, twice.

- Backup recorded demo video exists in case of live issues.

- Pitch deck reviewed and rehearsed alongside the live/recorded demo.

📸 Expected Project State & Screenshots to Capture

- Full screenshot set of a clean production run-through, step by step (for both the README and possible pitch deck use).

- Screenshot of the final README.md.

- Screenshot/confirmation of the live deployed URL loading correctly.

➡️ Handoff Notes for Next Day

- This is the final day — handoff is to your live presentation, not another build day. Keep DEMO_REPOS.md, the recorded backup video, and the Pitch Deck together as your presentation kit.

- Future Enhancements section of the PRD is your ready-made answer for any 'what's next' questions.