# Product Requirements Document

Code Agent — Autonomous Coding Agent for JS/TS Codebases

Working title — final product name to be confirmed on Day 2. AB Talks 60-Day Claude AI Challenge — 10-Day Capstone.

# 1. Overview

Code Agent is a web application that acts as an autonomous AI collaborator for software development. A developer submits a public GitHub repository URL or uploads a ZIP file, describes a task in plain English, and the agent analyses the codebase, proposes an implementation plan, generates the actual code changes, reviews its own work, and produces supporting documentation (commit message, PR description, README updates) — all within a single guided, human-approved session.

The product intentionally does not aim to replace tools like Cursor or Claude Code. It is scoped as a focused, polished MVP that demonstrates the full analyse → plan → approve → implement → validate → document workflow for JavaScript/TypeScript projects, without the complexity of IDE integration, live execution environments, or multi-language support.

# 2. Problem Statement

Developers frequently need to make targeted changes to unfamiliar codebases — a new hire ramping up, a contributor tackling an open-source issue, or an engineer picking up a legacy module. Understanding the codebase, planning a safe change, writing it correctly, and documenting it well is time-consuming and cognitively demanding, especially before someone is deeply familiar with the project.

Existing AI coding tools are either deeply embedded in an IDE (high setup cost, steep learning curve) or generate code without transparent planning or review (low trust, hard to verify). There is a gap for a lightweight, transparent, web-based tool that shows its reasoning at every step and keeps the human in control.

# 3. Target Users

- Primary: Individual developers and open-source contributors who want to quickly understand an unfamiliar JS/TS repository and implement a specific, scoped change.

- Secondary: Students and bootcamp/hackathon participants learning how AI-assisted development workflows work end to end.

- Tertiary: Engineering managers or reviewers who want a fast, explainable first draft of a change (plan + diff + docs) before a human implements or refines it.

# 4. Goals & Success Metrics

## Product Goals

- Deliver a complete, end-to-end AI development workflow (analyse → plan → approve → implement → validate → document) in a single session.

- Make every AI decision transparent and explainable — the user always sees why, not just what.

- Keep the human in control via a mandatory plan-approval gate before any code is generated.

- Ship a polished, production-quality UI/UX — not a rough prototype.

## Day 10 Success Criteria

- Publicly accessible, deployed URL that works reliably for a live demo.

- A user can complete the full 9-step journey (below) on at least 2-3 real public JS/TS repositories without errors.

- Generated plans, diffs, and documentation are coherent, relevant, and demo-worthy.

- Clean, responsive, professional UI with clear loading/progress states for each stage.

- Pitch deck and documentation ready for presentation to the AB Talks cohort.

# 5. User Journey (v1.0)

This is the single source of truth for the product flow. Every feature in this PRD maps to one of these 9 steps.

| # | Step | Description |
| --- | --- | --- |
| 1 | Repository input | User enters a public GitHub repo URL or uploads a ZIP file. |
| 2 | Codebase analysis | Agent clones/extracts the repo, scans structure, reads files, detects framework(s), builds a file-level dependency graph, and generates an architecture summary. |
| 3 | Task input | User describes a development task in natural language (e.g. “Add dark mode”). |
| 4 | Plan generation | Agent produces an implementation plan: affected files, description of changes, risks, complexity estimate, execution order. |
| 5 | Plan approval (gate) | User reviews the plan and must explicitly approve it before any code is generated. |
| 6 | Code generation & diff view | Agent generates the code changes and displays them in an in-app side-by-side diff viewer with per-change explanations. |
| 7 | AI self-review | Agent reviews its own diff for bugs, edge cases, style/security concerns; assigns a confidence level; suggests unit tests and manual verification steps (as text, not executed). |
| 8 | Export | User downloads a .patch file and/or copies the code directly. |
| 9 | Documentation generation | Agent generates a commit message, PR description, implementation summary, and README/doc update suggestions. |

# 6. Functional Requirements (In Scope for v1.0)

## 6.1 Repository Ingestion

- Accept a public GitHub repository URL; clone or fetch via the GitHub API.

- Accept a ZIP file upload as an alternative input method.

- Validate input (reachable public repo / valid ZIP structure) and show clear errors otherwise.

- Reasonable size/file-count limits to keep analysis fast and within LLM context limits.

## 6.2 Codebase Analysis

- Scan folder structure and identify key files (entry points, config files, package manifests).

- Parse import/require statements to build a file-level dependency graph (not function-level).

- Detect frameworks/libraries in use (e.g. React, Express, Next.js) from manifests and code patterns.

- Generate a human-readable architecture summary (purpose, structure, tech stack, key modules).

## 6.3 Task Input & Plan Generation

- Free-text natural language task input with light guidance/examples for the user.

- LLM-generated implementation plan including: affected files, description of required changes per file, potential risks, complexity estimate, and suggested execution order.

- Plan displayed in a clear, structured, readable format (not raw text dump).

## 6.4 Approval Gate

- Explicit “Approve Plan” action required before code generation begins.

- User can reject/regenerate the plan (e.g. by refining the task description) before approving.

## 6.5 Code Generation & Diff Viewer

- Generate code changes for all files identified in the approved plan.

- Side-by-side (before/after) diff viewer, per file, with syntax highlighting.

- Plain-English explanation attached to each changed file/section.

## 6.6 AI Self-Review (Validation)

- LLM-based review of the generated diff: potential bugs, edge cases, style issues, security concerns, compatibility risks.

- Confidence level (e.g. High/Medium/Low) assigned to the overall change.

- Suggested unit tests generated as text/code (not executed, not run against the repo).

- Suggested manual verification steps for the user.

## 6.7 Export

- Download all proposed changes as a standard Git .patch file.

- Copy individual file's updated code directly from the diff viewer.

## 6.8 Documentation Generation

- Auto-generated commit message following conventional commit style.

- Auto-generated PR description (summary, changes, testing notes).

- Implementation summary of what was done and why.

- Suggested README/documentation updates where relevant.

## 6.9 Session Management

- Session-based usage: one repository + one task per session, no login required.

- All generated artifacts downloadable before the session ends.

- Clear session state indicator (which of the 9 steps the user is on).

# 7. Explicitly Out of Scope for v1.0

These are intentional cuts to protect the 10-day timeline. They are strong candidates for future versions, not oversights.

- GitHub OAuth or private repository access.

- Automatic Git branch creation, commits, or pull request creation (no write access to GitHub).

- Function-level call graph analysis, control flow analysis, or full static analysis.

- Execution-based validation: no running linters, installing dependencies, or executing generated/existing code or tests.

- Support for languages/ecosystems outside JavaScript/TypeScript.

- User accounts, authentication, or persistent history/storage across sessions.

- Multi-task or multi-repository sessions (parallel or sequential) within one session.

- Real-time collaboration or multi-user sessions.

- Mobile app (responsive web only).

# 8. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Repository analysis should complete within a reasonable time for typical small/medium repos; clear progress indicators for longer operations. |
| Usability | Each of the 9 steps must have a clear UI state, loading indicator, and error handling; the flow must feel guided, not confusing. |
| Reliability | Graceful handling of invalid repos, huge repos, rate limits, and LLM API failures with user-friendly error messages. |
| Security | No execution of arbitrary cloned code; sanitize/validate all uploaded ZIP contents; never expose API keys client-side. |
| Portability | Fully responsive web app; deployed on a publicly accessible URL. |
| Maintainability | Modular codebase (separate analysis, planning, generation, validation, documentation modules) to support future enhancements. |

# 9. Assumptions & Constraints

- Target codebases are JavaScript/TypeScript, MERN-flavoured (Node/Express/React-style).

- Target repositories are public; no authentication required to read them.

- Tech stack and specific LLM provider will be finalized on Day 2 (not fixed in this PRD).

- Development budget: approximately 4–6 hours/day across 9 remaining days.

- Single developer building solo, with AI assistance guiding implementation day by day.

# 10. Future Enhancements (Post-v1.0)

- GitHub OAuth, private repo support, and direct branch/PR creation.

- Sandboxed execution: running linters and generated tests against the repo.

- Multi-language support beyond JavaScript/TypeScript.

- User accounts with persistent project history and saved sessions.

- Function-level call graph and deeper static analysis.

- Team/collaborative review workflows.

# 11. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Large repositories exceed LLM context limits | Limit analysis to key files; summarize rather than include full file contents where possible; enforce repo size limits. |
| LLM-generated plans/diffs are low quality or irrelevant | Strong prompt engineering with structured output formats; allow user to refine task description and regenerate. |
| Scope creep during implementation | This PRD and the accompanying Implementation Blueprint are the fixed source of truth for the 10 days; new ideas go into Future Enhancements, not v1.0. |
| Public repo cloning hits GitHub rate limits | Use authenticated (but user-independent) API requests where possible; handle rate-limit errors gracefully in the UI. |
| Demo repo fails live during presentation | Prepare 2–3 pre-tested repositories/tasks as reliable demo fallbacks. |

# 12. Deliverables for This Capstone

- Deployed, publicly accessible v1.0 web application.

- Source code repository with clear documentation.

- This PRD.

- Day-by-day Implementation Blueprint (Days 2–10).

- Pitch deck for presentation to the AB Talks cohort.